Dash Board

✅ 1. Easy Ride – Overall System Structure

Three Panels / Dashboards

1. Admin Panel (You – Easy Ride team)

2. Vendor Panel (IT Companies / Vendors)

3. Driver App (Cab Drivers)

✅ 2. ADMIN DASHBOARD (Your Side – Easy Ride Team) – Mostly Dashboard will do after all functionalities once complete

This is the main control panel use

Main Menu Options

📌 Dashboard Overview [Menu Added]

Total Vendors Active [Added]

Total Drivers Active [Added]

Total Trips Today [Added]

Pending Trip Approvals [Added]

Live Trip Status Map [Added - Static]

Daily Revenue Summary [Added - Static]

📌 Vendor Management [Menu Added]

Add New Vendor (Company details, GST, Address, Contact Person) [Added]

Vendor Contract Upload (PDF) – [Pending]

Vendor Login Access [Added]

Vendor Billing Settings (Rate/km, Monthly Pass, Fixed Pricing) [Partially Completed]

Vendor Reports – Mostly Report will do after all functionalities once complete

📌 Driver Management [Menu Added]

Add [Added] / Approve Drivers [Pending]

Driver KYC Verification (DL, RC, Insurance) [Added]

Vehicle Information [Added]

Driver Ratings & Complaints [Pending]

Assign Drivers to Vendor Routes [Pending]

📌 Trip / Route Management

Create Route (Pickup time, location list) [Added]

Schedule Trips [Added]

Auto Assign Drivers  [Pending]

Manual Assign Driver option [Added]

Live Tracking [Pending]

Trip Completion Report [Partially Completed]

📌 Billing & Payments

Vendor Billing (monthly invoice generator) [Added]

Driver Payments (weekly or daily) [Partially Completed]

Expense Tracker (fuel, maintenance) [Added]

📌 Notification Center

Send Alerts to Drivers  [Partially Completed]

Send Alerts to Vendor Admin [Partially Completed]

Trip Delay Alerts  [Partially Completed]

📌 Support / Helpdesk

Open Tickets [Pending]

Assign Support Agents [Pending]

Chat Support Panel [Pending]

✅ 3. VENDOR DASHBOARD (IT Companies / Vendor Admin)

Vendors see only employee travel details.

They don’t see the employees personally, only trip info.

📌 Vendor Home Dashboard  [Menu Added]

Total Trips for the Day [Added]

Next Scheduled Trips [Added]

Driver Assigned[Added] No Need

Vehicle Details [Added]  No Need

Live Trip Tracking[Pending]

📌 Trip Booking / Scheduling [Menu Added]

Create New Trip Request [Added] [want to remove driver assignemet]

Schedule Weekly Fixed Routes [Added]

Special Request (Late Night Cab / Emergency Cab) [Pending]

📌 Employee Route Register [Menu Added]

(Includes only route info, not personal profile)

Pickup Points [Added]

Drop Points [Added]

Trip Time [Added]

📌 Billing & Expenses  [Menu Added]

Monthly Invoice [Pending]

Trip-wise Cost [Pending]

Download PDF Bills [Pending]

Payment Due Alerts [Pending]

📌 Notifications [Menu Added]

Driver Delay [Pending]

Vehicle Change [Pending]

Trip Status Updates [Pending]

📌 Support  [Menu Added]

Raise Ticket [Partially Completed]

Chat with EasyRide Admin [Pending]

✅ 4. DRIVER APP – EASY RIDE DRIVER

Simple and clean UI in white + yellow.

📌 Home Screen

Today’s Trips (List)

Accept / Start Trip

Navigation Map

Trip Completion Button

📌 Earnings

Daily Earnings

Weekly Summary

Incentives

Withdraw Option

📌 Trip Alerts

New Trip Assigned

Pickup Time Reminder

Route Changes

📌 Vehicle & Documents

Uploads RC, DL, Insurance

Document Expiry Alerts

Vehicle Status Check

📌 Support

Call Easy Ride Admin

Report Vehicle Issue

Emergency Button